Website Launch Plan

Milby High School

June 25, 2010

1	Pre Launch	3

1.1	Schedule	3

1.2	Testing	3

2	Launch	4

2.1	Schedule	4

3	Post- Launch	4

3.1	Administration	4

4	Technical Support & Customer Service	4

# Pre Launch

## Schedule

The new MHS website will enter the pre-launch stage after all site pages are complete and are ready for testing.

The site will remain in the pre-launch stage for a minimum of one week, or until all pre-launch issues are addressed.

## Testing

Pre-Launch testing will be conducted in two locations.

Location 1 (In-School) - local network testing will be conducted by 120 MHS students in monitored environment supervised by the webmaster. Upon testing the site, students will complete an online survey, in which they can report issues.

Location 2 (At-Home) – Five staff members with varying platforms will test the site at home, for functionality, compatibility, and speed.

Testing Environment

Computer Platforms: Macintosh OS X – OS 9, Windows XP (SP1 & SP2), 98, 2000, Windows 7 & Lunix.

Web Browsers: Safari 1.2, Mozilla 1.6, Firefox 1.0, Opera 7 & 8, Internet Explorer 5.2 and above, Netscape 7.1 & 4.8, Lynx browser, Konqueror 3.05, Emacs/W3

What will be tested?

- Page layout

- Functionality of external and embedded scripts and functions

- Page Load Time

- Links, including navigation

- Screen Resolutions

- Downloads

- Search feature

- Digital certificates

- Forms and controls

- Email

# Launch

Upon completion of Pre-Launch testing and a final review of the site, the MHS website will move to the server in preparation of launch.

The following will need to be checked prior to migration to the server:

- Pages adhere to web site style guide

- Check all validation Errors (CSS)

- Final site Optimization check

- Final web site search check

- Final check of consistency in overall page layouts

- Final check of HTML formatting

- Check of all web page titles

- Proofreading for spelling and grammar

- Ensure required legal information is included and accurate

- Final check of forms, links, and scripts

- Final check of required plug-ins

## Schedule

Week 1 – Soft Launch – Upload all files to sever (Test for issues)

Week 2 – Launch Site (Monday – after 6:00 pm)

# Post- Launch

## Administration

The MHS Website committee will hold a post-launch review of the web site project.  From this meeting the persons responsible for technical support/customer service will be defined.

Topics to be addressed:

- Determine who will be responsible for updating the site’s content.

- Determine who will be responsible for fixing web site bugs.

- Determine who will respond to web site-related email.

- Determine how frequently web site-related email and queries will be answered.

- Review and implement plans to deal with potential problems.

- Anticipate, and formulate plans to address, issues such as server downtime, server problems, and security issues.

# Technical Support & Customer Service

As defined by the MHS Website committee the following persons will be responsible for the Technical support and service task defined below.

|  | Lead | Standby |
| --- | --- | --- |
| Webmaster |  |  |
| Website Email |  |  |
| Updating content |  |  |
| Correcting bugs and issues |  |  |
| Maintain FAQ |  |  |
| Server Issues |  |  |
| Security Issues |  |  |